Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 20 July 2026 |
| --- | --- |
| Team ID | FinWise AI Team (SmartBridge SIP 2026 - SRM AP) |
| Project Name | FinWise AI - Intelligent Loan Eligibility, Credit Analysis & Financial Advisory Platform |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule and Estimation

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Loan Eligibility | USN-1 | As a user, I can enter salary, age, credit score and EMI to check my loan eligibility. | 3 | High | Jainesh Bharti |
| Sprint-1 | Credit Score | USN-2 | As a user, I can view my credit profile classified as Excellent/Good/Poor. | 3 | High | Jainesh Bharti |
| Sprint-1 | EMI Calculator | USN-3 | As a user, I can calculate my monthly EMI using loan amount, tenure and interest rate. | 2 | High | Navneeth Biyyapu |
| Sprint-2 | AI Financial Tips | USN-4 | As a user, I can get AI-generated personalised financial tips based on my inputs. | 5 | Medium | Jainesh Bharti |
| Sprint-2 | Data Logging | USN-5 | As a team member, I want every submission logged to Google Sheets automatically. | 3 | Medium | Navneeth Biyyapu |
| Sprint-2 | Responsive UI / Polish | USN-6 | As a user, I can use FinWise AI comfortably on mobile, tablet or desktop. | 2 | Low | Vishnu Vardhana Reddy Paluvai |

## Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 4 Days | 01 Jul 2026 | 04 Jul 2026 | 8 | 04 Jul 2026 |
| Sprint-2 | 10 | 4 Days | 07 Jul 2026 | 10 Jul 2026 | 10 | 10 Jul 2026 |

## Velocity

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points Completed = 8 (Sprint-1) + 10 (Sprint-2) = 18

Number of Sprints = 2

Velocity = 18 / 2 = 9 Story Points per Sprint